CITY OF TIOGA

City Commission Special Meeting Minutes

July 9, 2021

A special meeting of the Tioga City Commission was called to order at 11:30 am on July 9, 2021, at Tioga City Hall, by President of the City Commission Natalie Bugbee.

PRESENT:  	Natalie Bugbee, Tim Christianson, Jessica Steele, Larry Maize, Elizabeth Pendlay, Abby Salinas

ABSENT:

Guest:	Jeff Moberg, Jacob Orledge

New Business:

- TAP 2019 Project – Tim Christianson – Advised Commission Board that at the July 6th Commission 
Meeting a change order for the TAP 2019 project was tabled until Commissioner Maize had a look at the man hole with the valley gutter that was being discussed. After viewing the valley gutter and discussing options with Josh Riener (City of Tioga Engineer). Riener recommends replacement because it is 5 inches taller than street level and can lead to bigger issues in future. Riener also states that cost should be under $10,000 but because no one knows what is under the ground that is causing the rise of the valley gutter it can be up to $20,000. Maize stated that he viewed the issue and it needs to be completed now other wise the cost to complete it later will be more because the hired construction company would have to mobilize a new crew.

Christianson made a motion to change order for the TAP 2019 project to correct valley gutter issue up to $20,000, second by Maize. Call: Ayes; Christianson, Steele, Maize

- WBI Purchase of Water and Temporary Easement – Elizabeth Pendlay – Advised Commission Board that she has reviewed temporary easement for WBI and there are come corrections that need to be added and agreed upon before allowing the temporary easement and sale of water to WBI. Discussions held.

Christianson made a motion to approve the signing of the temporary easement and sale of water at $15.00 per every thousand gallons of water upon the corrections made by City Attorney Pendlay, second by Steele. Call: Ayes; Christianson, Steele, Maize

- HESS Water Way Coming through Tioga – Jeff Moberg – Advised Commission Board that he has given HESS his contact information so they call him or one of his staff to close the water gates of the water overflow channel in case HESS has an emergency in their storage overage pond located at the rail yard facility. If this happens the City will have one (1) hour to close the water gates leading to the City. Moberg stated he is unsure how much of the water way is owned by Tioga because previously the County workers would take care of the water way. Salinas stated that some of the water way might be part of Tioga now since the HESS rail yard has been annexed.  Moberg will have to show City Engineer the locations of the water gates and have them marked on a map. If some of the water gates are owned by County there should be a meeting held by all members involved so that everyone is aware of emergency procedures.

With no further business, the Special meeting of the Tioga City Commission was adjourned by unanimous vote moved by Christianson, second by Maize at 12:02 p.m. call: Ayes; Christianson, Bugbee, Steele, Maize

The next meeting of the City of Tioga Commission Board is scheduled for Monday, July 19, 2021 at 7:00 p.m., to be held at the Tioga City Hall.

___________________________________________

Natalie Bugbee, President of Tioga City Commission

ATTEST:

_______________________________________

Abby Salinas, Tioga City Auditor